Requirement from vicki

Friday, July 17, 2015

4:18 PM

Here is current spreadsheet that WAC team created to track project progress. Our main interest is at the third one (Dates for Backlogs).

In priority order, here is what I am hoping to include in Shiproom Dashboard:

* + Feature deliver status, which feature has reached which ring (Dogfood, Fly out in Prod, Exit Reviewed, 100% Done in PROD), probably also showing the progress percentage
  + Feature in progress for each ring, how many weeks in current ring, and how far away from next ring.
  + Feature execution status, on schedule/delayed, if delayed, how many weeks

Feature review for both weekly and monthly, including:

* + What are the features that will be going out in current week/month,
  + What are the features that will be in the coming week/month
  + Which feature’s experiment has been updated, such as exposure increase, open up to 100%
  + Which features are delayed, and how long is the delay

Others:

* + TFS release date update info
  + Resource availability, who is on which FC, when can be released
  + View from different angle, similar to ‘Dates for backlogs’ spreadsheet, features available in different rings
  + Upcoming features that waiting for resource to be assigned

Presentation:

* + Ship room dashboard/pages to show the above info
  + Auto generate report for weekly and monthly status

We can discuss design details when it’s needed. You can ask the intern to come up with the design first.